Vascular MCP Server

Migration & Development Instructions

For use with Claude Code CLI

FORK STRATEGY: This document describes building vascular_mcp as a parallel fork. The existing vascular_expert.py + OpenWebUI setup remains fully operational throughout. Migration only happens after the MCP server passes all validation tests.

# 1. Project Overview

This document provides step-by-step instructions for Claude Code CLI to build, deploy, and validate a proper MCP (Model Context Protocol) server that replaces the OpenWebUI vascular_expert.py tool. The MCP server wraps the existing Laravel/RAGFlow backend and exposes it as a standards-compliant MCP service.

## 1.1 What Changes vs. What Stays the Same

| Component | Current State | After Migration |
| --- | --- | --- |
| Laravel API (135 VM) | Unchanged | Unchanged |
| RAGFlow + bridge (135 VM) | Unchanged | Unchanged |
| OpenWebUI (48 VM) | Primary client | Remains as fallback client |
| vascular_expert.py | Active tool in DB | Disabled only after MCP validated |
| vascular_mcp/server.py | Does not exist | New service on 135 VM port 8080 |
| Inference cost | Laravel + Azure OpenAI | Unchanged (client brings own LLM) |

## 1.2 Target Architecture

MCP Clients (Claude Desktop, OpenWebUI, ChatGPT Dev Mode, etc.)

|

| streamable HTTP  :8080

v

+---------------------------+

|  vascular_mcp/server.py   |  ← NEW: FastMCP Python service

|  (135 VM, port 8080)      |

+---------------------------+

|

| HTTP  :80

v

+---------------------------+

|  Laravel API              |  ← UNCHANGED

|  POST /api/v1/vascular-   |

|  consult                  |

+---------------------------+

|

v

+---------------------------+

|  RAGFlow bridge :8000     |  ← UNCHANGED

|  + RAGFlow datasets       |

+---------------------------+

# 2. Prerequisites & Environment Check

Before writing any code, Claude Code must verify the target environment is ready.

## 2.1 SSH Access Verification

Run these checks at the start of the session:

# Verify access to both VMs

ssh -i ~/LAVAREL.pem azureuser@135.237.148.105 'echo OK && python3 --version'

ssh -i ~/ragflownew.pem azureuser@48.211.217.69 'echo OK && sudo docker ps | grep open-webui'

## 2.2 Python Version Requirement

Python 3.10+ is required for FastMCP. Verify with: python3 --version on the 135 VM. If below 3.10, install with: sudo apt-get install python3.11 python3.11-venv

## 2.3 Port Availability

# On 135 VM — confirm port 8080 is free

ssh -i ~/LAVAREL.pem azureuser@135.237.148.105 'sudo ss -tlnp | grep 8080'

# Expected: no output (port is free)

## 2.4 Retrieve the Laravel API Key

The MCP server needs the same API key Laravel uses. Retrieve it before writing the .env file:

ssh -i ~/LAVAREL.pem azureuser@135.237.148.105 \

'cd /home/azureuser/laravel-ragflow && php artisan tinker --execute="echo config(\x27services.api.key\x27);"'

# 3. File Structure to Create

All MCP server files live in a new directory on the 135 VM, completely separate from the Laravel app:

/home/azureuser/vascular-mcp/

├── server.py              ← Main FastMCP server (already drafted)

├── requirements.txt       ← Python dependencies

├── .env                   ← Environment variables (DO NOT commit)

├── .env.example           ← Template without secrets

├── vascular-mcp.service   ← Systemd unit file

└── tests/

├── test_context_gate.py   ← Unit tests for gap detection logic

├── test_integration.py    ← Integration tests against live Laravel

└── test_mcp_protocol.py   ← MCP protocol compliance tests

NOTE: The server.py file has already been drafted in this project. Claude Code should copy it from the local vascular_mcp/server.py to the 135 VM rather than rewriting it from scratch. Review it first and make any adjustments.

# 4. Deployment Steps

Follow these steps in order. Do not proceed to the next step until the current one succeeds.

## Step 1 — Copy server files to 135 VM

# From local machine (where vascular_mcp/ directory exists)

scp -i ~/LAVAREL.pem \

vascular_mcp/server.py \

vascular_mcp/requirements.txt \

azureuser@135.237.148.105:/home/azureuser/vascular-mcp/

## Step 2 — Create the virtual environment and install dependencies

ssh -i ~/LAVAREL.pem azureuser@135.237.148.105 '

cd /home/azureuser/vascular-mcp &&

python3 -m venv .venv &&

.venv/bin/pip install --upgrade pip &&

.venv/bin/pip install -r requirements.txt

'

Expected output: Successfully installed mcp, httpx, pydantic, fastmcp and their dependencies.

## Step 3 — Create the .env file

Never commit the .env file. It contains the Laravel API key.

# Create on 135 VM directly

ssh -i ~/LAVAREL.pem azureuser@135.237.148.105 'cat > /home/azureuser/vascular-mcp/.env << EOF

LARAVEL_BASE_URL=http://127.0.0.1

LARAVEL_API_KEY=<key retrieved in step 2.4>

EOF'

# Also create .env.example (safe to commit)

ssh -i ~/LAVAREL.pem azureuser@135.237.148.105 'cat > /home/azureuser/vascular-mcp/.env.example << EOF

LARAVEL_BASE_URL=http://127.0.0.1

LARAVEL_API_KEY=your_api_key_here

EOF'

## Step 4 — Test the server starts cleanly

ssh -i ~/LAVAREL.pem azureuser@135.237.148.105 '

cd /home/azureuser/vascular-mcp &&

source .env &&

export LARAVEL_BASE_URL LARAVEL_API_KEY &&

timeout 5 .venv/bin/python server.py stdio 2>&1 || true

'

# Expected: FastMCP startup message, then clean exit after 5s timeout

## Step 5 — Install and start the systemd service

# Create the service file

ssh -i ~/LAVAREL.pem azureuser@135.237.148.105 'cat > /tmp/vascular-mcp.service << EOF

[Unit]

Description=Vascular MCP Server

After=network.target laravel-api.service

[Service]

User=azureuser

WorkingDirectory=/home/azureuser/vascular-mcp

EnvironmentFile=/home/azureuser/vascular-mcp/.env

ExecStart=/home/azureuser/vascular-mcp/.venv/bin/python server.py streamable_http 8080

Restart=on-failure

RestartSec=5

[Install]

WantedBy=multi-user.target

EOF

sudo cp /tmp/vascular-mcp.service /etc/systemd/system/ &&

sudo systemctl daemon-reload &&

sudo systemctl enable vascular-mcp.service &&

sudo systemctl start vascular-mcp.service &&

sleep 3 &&

sudo systemctl status vascular-mcp.service'

Expected: Active: active (running) in the status output.

## Step 6 — Verify the MCP endpoint responds

# From 135 VM — check health

ssh -i ~/LAVAREL.pem azureuser@135.237.148.105 \

'curl -s -X POST http://localhost:8080/mcp \

-H "Content-Type: application/json" \

-d \'{ "jsonrpc": "2.0", "method": "tools/list", "id": 1 }\'  | python3 -m json.tool'

# Expected: JSON response listing vascular_consult_guidelines,

#           vascular_assess_context_gaps, vascular_list_guidelines

# 5. Tests to Write and Pass

All tests must pass before OpenWebUI is connected. Claude Code should write these tests in the tests/ directory on the 135 VM.

## 5.1 Unit Tests — Context Gate (test_context_gate.py)

These test the vascular_assess_context_gaps tool logic in isolation, without calling Laravel:

| Test case | Expected status |
| --- | --- |
| 'What is the threshold for AAA repair?' | PROCEED (knowledge question) |
| 'Patient with carotid stenosis' | NEEDS_CLARIFICATION (symptomatic missing) |
| '75-year-old man with 70% carotid stenosis, recent TIA' | PROCEED (sufficient context) |
| 'Patient with DVT' | NEEDS_CLARIFICATION (provoking factors missing) |
| 'Complicated type B dissection, acute phase' | PROCEED |
| 'Patient with ALI' | NEEDS_CLARIFICATION (Rutherford class missing) |
| 'What are ESVS guidelines?' | PROCEED (knowledge question) |
| Same query + non-empty history with assistant turn | PROCEED (follow-up) |

## 5.2 Integration Tests — Live Laravel (test_integration.py)

These tests require the laravel-api.service to be running and LARAVEL_API_KEY to be set in the environment.

Write tests that call the actual Laravel endpoint via the MCP server:

# Test 1: Knowledge question returns narrative chunks

query = 'What is the recommended diameter threshold for elective AAA repair in fit patients?'

# Assert: response contains narrative_chunks, at least 1 citation_chunk

# Test 2: Guideline selection — carotid query hits carotid dataset

query = 'Management of symptomatic 80% carotid stenosis'

# Assert: guidelines_selected includes carotid_and_vertebral

# Test 3: Explicit guideline override is respected

query = 'Antithrombotic therapy after EVAR'

guidelines = ['aortic_aneurysms', 'antithrombotic_therapy']

# Assert: both guidelines appear in guidelines_selected

# Test 4: Timeout does not occur for 2-guideline query

# Assert: response received within 90 seconds

# Test 5: Invalid API key returns actionable error string

# Assert: response starts with 'Error: Invalid API key'

## 5.3 Protocol Tests — MCP Compliance (test_mcp_protocol.py)

Verify the server correctly implements the MCP protocol:

# Test 1: tools/list returns all 3 tools

# Assert: tool names match exactly:

#   vascular_consult_guidelines

#   vascular_assess_context_gaps

#   vascular_list_guidelines

# Test 2: Tool schemas are valid

# Assert: each tool has inputSchema with required fields

# Test 3: readOnlyHint annotations are set correctly

# Assert: all 3 tools have readOnlyHint=True

# Test 4: Invalid input returns Pydantic validation error, not crash

# Assert: calling with query='' returns error response, not HTTP 500

## 5.4 Running Tests

ssh -i ~/LAVAREL.pem azureuser@135.237.148.105 '

cd /home/azureuser/vascular-mcp &&

source .env && export LARAVEL_BASE_URL LARAVEL_API_KEY &&

.venv/bin/pip install pytest pytest-asyncio &&

.venv/bin/pytest tests/ -v 2>&1'

# All tests must show PASSED before proceeding to OpenWebUI connection

# 6. Connecting to OpenWebUI (Parallel, Not Replacing)

IMPORTANT: At this stage vascular_expert.py is still active in OpenWebUI. Both tools will be available simultaneously during validation. This allows side-by-side comparison before the old tool is disabled.

## 6.1 Add MCP Server in OpenWebUI Admin Panel

On the 48 VM's OpenWebUI instance (version must be 0.6.31 or later):

- Log in to OpenWebUI as admin

- Navigate to Admin Panel → Settings → External Tools

- Click the + button to add a new connection

- Set Type to: MCP Streamable HTTP

- Set URL to: http://135.237.148.105:8080/mcp

- Set Auth to: None (for now — see Section 8 for adding auth later)

- Set ID to: vascular_mcp

- Click Save and verify the 3 tools appear in the tool list

## 6.2 Verify OpenWebUI Version

ssh -i ~/ragflownew.pem azureuser@48.211.217.69 \

'sudo docker exec open-webui cat /app/backend/package.json | python3 -c \

"import json,sys; d=json.load(sys.stdin); print(d.get(\x27version\x27,\x27unknown\x27))"'

# Must be 0.6.31 or later for native MCP streamable HTTP support

# If older, upgrade with: sudo docker pull ghcr.io/open-webui/open-webui:main

#   then: sudo docker restart open-webui

## 6.3 Create a Validation Agent in OpenWebUI

Create a dedicated OpenWebUI model/agent for testing the MCP tools:

- Go to Workspace → Models → New Model

- Set Model Name: Vascular MCP Test Agent

- Set Base Model: (same as current vascular expert agent)

- In Tools: enable only the 3 vascular_mcp tools (NOT vascular_expert.py)

- Set System Prompt to the text in Section 7.1 below

- Set Function Calling to: Native

- Save and test with the validation queries in Section 7

# 7. Validation Test Queries

Run these queries against the Vascular MCP Test Agent and compare output to the existing vascular_expert.py agent. Both should produce clinically equivalent responses.

## 7.1 System Prompt for Test Agent

You are a clinical decision-support assistant for vascular surgery.

Before answering patient-case questions, call vascular_assess_context_gaps

to check if clinical parameters are sufficient. If status is NEEDS_CLARIFICATION,

ask the user the clarification_question before calling vascular_consult_guidelines.

For knowledge questions, call vascular_consult_guidelines directly.

Always present evidence with guideline citations and grade of recommendation.

## 7.2 Knowledge Questions (should PROCEED immediately)

| Query | Expected behaviour |
| --- | --- |
| What is the diameter threshold for elective AAA repair in fit patients? | Direct retrieval, aortic_aneurysms dataset, Grade A recommendation cited |
| What are the ESVS recommendations for CEA timing after TIA? | carotid_and_vertebral dataset, timing recommendation with evidence level |
| What anticoagulation is recommended after DVT in cancer patients? | dvt_pe + antithrombotic_therapy datasets |
| What is the Rutherford classification for acute limb ischaemia? | Knowledge question, no gate, acute_limb_ischaemia dataset |

## 7.3 Patient Case Questions (should trigger context gate)

| Query | Expected gate behaviour |
| --- | --- |
| I have a patient with carotid stenosis | Gate asks: symptomatic status + stenosis degree |
| Patient with AAA found on ultrasound | Gate asks: diameter + patient fitness |
| 62-year-old man, symptomatic 75% carotid stenosis, TIA 3 days ago, fit for surgery | Gate: PROCEED, retrieval returns CEA recommendations |
| Patient with DVT after long-haul flight, first episode, no cancer | Gate: PROCEED (provoking factor stated), retrieval returns anticoagulation recs |

## 7.4 Follow-up Questions (should NOT reopen gate)

After the carotid case above (symptomatic 75%, TIA, fit), send these follow-ups:

- 'What about surveillance after CEA?' — should retrieve without re-asking context

- 'What if the patient is on warfarin?' — should retrieve without re-asking context

- 'CEA or CAS — which is better for this patient?' — standalone rewritten query sent to Laravel

# 8. Security Hardening (Before Production)

These steps are required before the MCP server is considered production-ready and vascular_expert.py is disabled.

## 8.1 Add MCP-Level Authentication

Currently the MCP server accepts connections from any client. Add a Bearer token check:

# In server.py, add to the FastMCP initialisation:

# mcp = FastMCP('vascular_mcp', lifespan=app_lifespan,

#               auth=BearerTokenAuth(token=os.environ['MCP_BEARER_TOKEN']))

# Add to .env:

# MCP_BEARER_TOKEN=<generate with: python3 -c 'import secrets; print(secrets.token_hex(32))'>'

# When adding to OpenWebUI External Tools, set Auth to Bearer Token

# and paste the same token value

## 8.2 Restrict Port 8080 to Known Clients

On the 135 VM, restrict port 8080 to only the 48 VM (OpenWebUI) and any other known clients:

# Azure NSG rule — allow 8080 only from 48 VM IP

# (Do this in Azure Portal or via az CLI)

az network nsg rule create \

--resource-group <your-rg> \

--nsg-name <your-nsg> \

--name allow-mcp-from-openwebui \

--priority 200 \

--source-address-prefixes 48.211.217.69 \

--destination-port-ranges 8080 \

--access Allow

## 8.3 Add HTTPS via Caddy

Caddy is already running on the 135 VM. Add a reverse proxy for the MCP server:

# Add to /etc/caddy/Caddyfile:

# :8443 {

#   reverse_proxy localhost:8080

#   tls internal   # or use Let's Encrypt if domain is configured

# }

# 9. Cutover — Disabling vascular_expert.py

Only perform this section when ALL of the following are true: • All tests in Section 5 pass • All validation queries in Section 7 produce clinically equivalent output • At least one real clinical case has been tested end-to-end via MCP • Security hardening in Section 8 is complete

## 9.1 Disable the Old Tool in OpenWebUI DB

ssh -i ~/ragflownew.pem azureuser@48.211.217.69 '

sudo docker exec open-webui python3 -c "

import sqlite3

conn = sqlite3.connect(\x27/app/backend/data/webui.db\x27)

# First: verify current state

rows = conn.execute(\x27SELECT id, name, meta FROM tool\x27).fetchall()

for r in rows: print(r)

# Then: disable the mcp tool (set is_active=False or similar)

# NOTE: Check OpenWebUI schema first — do not delete, only disable

conn.close()"

'

# Then restart OpenWebUI to clear tool cache

ssh -i ~/ragflownew.pem azureuser@48.211.217.69 'sudo docker restart open-webui'

## 9.2 Post-Cutover Verification

- Confirm OpenWebUI no longer shows the old 'mcp' tool

- Confirm the 3 vascular_mcp tools are still accessible

- Run one knowledge question and one patient-case through OpenWebUI

- Check Laravel logs: tail -f /home/azureuser/laravel-ragflow/storage/logs/laravel.log

- Check MCP server logs: sudo journalctl -u vascular-mcp.service -f

## 9.3 Rollback Plan

If issues are found post-cutover:

# 1. Re-enable vascular_expert.py in the DB (reverse of 9.1)

# 2. Remove the MCP server from OpenWebUI External Tools

# 3. Restart OpenWebUI

# The MCP server can remain running — it causes no harm

# Fix the issue, re-test, then attempt cutover again

# 10. Known Issues & Constraints

## 10.1 Items Not Migrated to MCP Server

| Feature | Resolution |
| --- | --- |
| Query rewrite for same-case follow-ups | Move to system prompt of the OpenWebUI agent (Section 7.1 covers this) |
| STRICT_TEMPLATE injection | Laravel still injects this — forwarded as llm_output field, no change needed |
| Case gate per-conversation (once only) | MCP server is stateless; gate runs on every call. Client (LLM) must track conversation state. Handled by system prompt instruction. |
| Scope filter (wrong-procedure citations) | Remains in Laravel — no change needed |
| Carotid disabling-stroke boost | Remains in Laravel — no change needed |

## 10.2 Known Bugs in Laravel (pre-existing, not to fix now)

- PHIScrubberService: wrong counter key in scrubAgesOver90, token-skip in scrubNames, unhandled null from preg_replace_callback — low risk

- descending_thoracic_aorta has no figures/tables in config/guideline_assets.php

## 10.3 OpenWebUI Version Dependency

Native MCP streamable HTTP support requires OpenWebUI 0.6.31 or later. If the 48 VM runs an older version, the fallback is to run mcpo (MCP-to-OpenAPI proxy) from the OpenWebUI team. Avoid this if possible — prefer upgrading OpenWebUI.

# 11. Logs & Monitoring

## MCP Server Logs

# Live tail

ssh -i ~/LAVAREL.pem azureuser@135.237.148.105 \

'sudo journalctl -u vascular-mcp.service -f'

# Recent errors only

ssh -i ~/LAVAREL.pem azureuser@135.237.148.105 \

'sudo journalctl -u vascular-mcp.service --since "1 hour ago" | grep -i error'

## Laravel Logs (unchanged)

tail -f /home/azureuser/laravel-ragflow/storage/logs/laravel.log

tail -f /home/azureuser/laravel-ragflow/storage/logs/ragflow-$(date +%Y-%m-%d).log

tail -f /home/azureuser/laravel-ragflow/storage/logs/retrieval-$(date +%Y-%m-%d).log

# 12. Go / No-Go Checklist

Claude Code should use this as a final sign-off before cutover:

- SSH access to both VMs confirmed

- vascular-mcp.service running and stable (no restarts in 1 hour)

- tools/list returns all 3 tools via curl

- All pytest tests pass (unit + integration + protocol)

- OpenWebUI version is 0.6.31+

- MCP server added to OpenWebUI External Tools

- All 7 validation queries in Section 7 produce correct output

- MCP Bearer token auth enabled

- Azure NSG restricts port 8080 to known IPs

- Rollback plan understood and tested (know how to re-enable old tool)

- vascular_expert.py disabled in OpenWebUI DB

- Post-cutover verification (Section 9.2) complete

End of document